SVAKARMA

Reference App Analysis & Screen-by-Screen Build Roadmap

Source: svakarma-financials.vercel.app  ·  prepared for the working investor-demo prototype

Date: June 11, 2026

# Contents

# 1. Method & an important caveat

I walked all 17 screens of the reference app in a real browser (it is a client-rendered SPA with a developer “SCREENS” switcher panel). Everything below under “visible elements” is what is actually rendered — no assumed content.

Caveat on navigation: the reference is a static design showcase. Its in-screen buttons do not navigate — I confirmed this by clicking Profile’s section cards and edit pencil (nothing happened); only the dev SCREENS panel changes screens. Therefore the navigation map in section 3 is the intended flow, derived strictly from on-screen labels, the multi-step progress bars on the application screens, and the bottom tab bar. It is marked as intent, not observed behavior, exactly because the reference does not wire it.

The reference also reveals the product’s core story: a full digital loan-origination journey — Apply → AI verification across 7 data sources → automated underwriting → references → bank/mandate → Aadhaar e-Sign → instant disbursal. That journey, not the individual screens, is what to demo to investors.

# 2. Screen inventory (all 17 reference screens)

Each screen with its visible UI elements.

### 1. Splash  —  Entry screen

- Svakarma Finance logo + tagline: “Democratising opportunities for India’s MSMEs”

- Sub-line: “Working capital · Machinery · Asset finance”

- Primary button: “Get Started →”

- Footer trust mark: “RBI REGISTERED NBFC · ISO 27001”

### 2. Login (“Welcome”)  —  Phone entry

- Back arrow

- Logo + heading “Welcome” + “Enter your registered mobile number to continue”

- Phone input: +91 prefix, 10-digit field, phone icon

- Consent text: share phone for OTP per RBI Digital Lending norms

- Primary button: “Send OTP”  (no separate OTP screen exists in the showcase — OTP step is implied next)

### 3. Perms (“Permissions”)  —  Runtime permissions

- Heading “A few permissions” + RBI rationale

- 3 permission cards each with toggle: Location, Contacts, Notifications (each with a description)

- Privacy note: no photos/media/full contacts; bank SMS not needed — uses Account Aggregator

- Primary button: “Continue”

### 4. Home  —  Logged-in dashboard / hub

- Top bar: logo, search icon, notification bell (with unread dot)

- Greeting: “Namaste, Rajesh Kumar Mehta” + “Mehta Enterprises · Pune, Maharashtra” + avatar

- Pre-approved offer card: “₹8,50,000”, “Expires in 14d”, “Tap to claim · Zero docs” + chevron

- Quick-action grid (8): Apply, Free CIBIL, EMI Calc, Status, Refer (₹2.5K badge), Profile, Pay EMI, Help

- Active loan card: Business Loan SVK-2845102, ON TIME, Outstanding ₹1,87,500, Next EMI ₹13,850 due 12 May 2026, “8 of 24 EMIs paid · 33%” progress, “Pay ₹13,850 now”

- CIBIL score card: 742 EXCELLENT, FREE, “Updated 12 Apr · Powered by CIBIL TransUnion”

- Refer & earn card; News & insights (See all + 3 items); “Why Svakarma” stats: ₹500Cr+ disbursed, 15K+ MSMEs, 4.6★

- Bottom tab bar: Home · Loans · EMI · Profile

### 5. CIBIL (“Free CIBIL Score”)  —  Bureau pull intro

- Heading “Check your free CIBIL” + description

- “Powered by TransUnion CIBIL” card

- Soft-pull reassurance chip

- 4 benefit bullets (monthly free, detailed report, tips, alerts)

- Primary button: “Get my free score”

### 6. Profile (“My Profile”)  —  Profile + KYC hub — see deep-dive

- Back arrow + edit pencil

- Completion card: 85%, “Complete 2 more sections”, “0.5% lower interest rate”, progress bar

- 6 section cards (status each): Personal details, Business info, KYC documents, Financial profile, Address proof, References

- Quick info (read-only): PAN, Aadhaar (masked), Udyam ID, GSTIN, Email, Mobile

### 7. Refer (“Refer & Earn”)  —  Referral program

- Hero: “Earn ₹2,500 for every fellow entrepreneur who takes a loan”

- Stat tiles: 12 Referred · 5 Approved · ₹12.5K Earned

- Referral code RAJESH2026 + Copy

- Share buttons: WhatsApp (primary), SMS, Email, More

- “How it works” 3 steps + terms note

### 8. Help (“Help & Support”)  —  Support center

- Tabs: Help / Raise Issue / Contact

- Search bar “Search help articles…”

- Popular topics (4): EMI & Payments, Documents, Credit Score, Account Security

- FAQ accordion (4): loan speed, documents needed, prepay, Account Aggregator

### 9. Calc (“EMI Calculator”)  —  Standalone calculator

- Result cards: Monthly EMI ₹20,145, Total Interest ₹2,25,220, Total Payable ₹7,25,220

- Sliders: Loan Amount (₹1L–₹25L), Interest Rate (20%–32%), Tenor (12–60m)

- Breakup donut: Principal 69% / Interest 31%

- Primary button: “Apply for this loan”

### 10. Product (“Samridhi Loan”)  —  Loan product detail

- GST-based hero: Range ₹5L–₹25L, Rate 24–30% p.a., Tenor 1–5 yrs

- Loan amount slider (₹15,00,000)

- Tenor pills: 12 / 24 / 36 / 48 / 60m

- Indicative EMI ₹81,570 (27% reducing, 24m), Total Interest ₹4,57,680, Total Payable ₹19,57,680

- Disclaimer (rate subject to assessment, fee up to 3%)

- Primary button: “Apply Now”

### 11. KYC (“Verification”)  —  AI data-source verification

- Heading “AI assessment in under 3 minutes”

- “AI Underwriting Engine” card: CIBIL · GST · ITR · Bank statements · Udyam · MSME, “7 data sources connected”

- Verification rows (provider named on each, with chevron): PAN (NSDL via Karza API), Aadhaar OKYC (UIDAI via DigiLocker), Udyam/MSME (Udyam Portal API), GST Returns (GSTN via Perfios), CIBIL & Bureau (CIBIL + Experian), Bank Statement 12mo (Account Aggregator — Finvu), Penny Drop Verify (NPCI via Decentro)

- Link: “Upload documents manually instead”

- Primary button: “Complete 7 more”

### 12. AI (“AI Underwriting”)  —  Processing / decisioning

- Full-screen “Building your offer” with animated brain icon

- Sequential steps: Aggregating verified data → Running cash-flow model on 12-month bank data → Cross-checking GST vs declared turnover → Pricing risk against bureau & MSME profile → Finalizing your offer

### 13. Refs (“References”)  —  Reference capture (application step)

- Step progress bar

- “Add 2 references” + rationale

- Reference 1 & 2 each: Full name, +91 mobile, relationship pills (Supplier/Customer/Friend/Family), “Pick from contacts”

- “Add a guarantor (optional)” card

- Primary button: “Continue”

### 14. Bank (“Disbursal Account”)  —  Bank details + mandate (application step)

- Step progress bar

- “Where should we send the money?” + “₹1 penny drop via NPCI”

- Inputs: Account Number, IFSC Code

- Button: “Verify with ₹1 Penny Drop”

- Note: “NACH e-mandate will be set up” (auto-debit EMIs)

- Primary button: “Proceed to Sign”

### 15. eSign (“Sign Agreement”)  —  Aadhaar e-Sign + KFS (application step)

- Step progress bar; heading “Aadhaar e-Sign”

- Loan Agreement & KFS card: Borrower, PAN, Loan Amount ₹7,50,000, Interest 26.5% reducing, Tenor 24m, EMI ₹40,485, APR (RBI KFS) 32.4%, Cooling-off 3 days

- Button: “Download Key Fact Statement”

- Primary button: “e-Sign with Aadhaar” (OTP to Aadhaar-registered mobile)

- Secondary: “Talk to RM first”

### 16. Done (“Disbursed”)  —  Success

- Green check; “DISBURSED ₹7,50,000”

- “Sent to your HDFC account ending in 2345. UTR: SVK24042811234”

- First EMI card: Due 28 May 2026, ₹40,485

- Primary button: “Back to Home”

### 17. Apps (“My Applications”)  —  Application history

- List of applications, each: loan number, product name, date, amount, status, “View”

- Samridhi Loan SVK-2845691 · ₹7,50,000 · Disbursed

- Business Loan SVK-2845102 · ₹3,00,000 · Active · 8 EMIs paid

- Machinery Loan SVK-2839871 · ₹15,00,000 · Closed

# 3. Navigation map (Source → Control → Destination)

Intended flow derived from labels, step bars and the tab bar (see caveat in section 1). Use this as the wiring spec for our build.

| Source screen | Control | Destination / action (intent) |
| --- | --- | --- |
| Splash | “Get Started” | Login |
| Login | “Send OTP” | OTP verification → Permissions (first run) / Home (returning) |
| Login | Back arrow | Splash |
| Permissions | “Continue” | Home |
| Home | Bottom tab: Home / Loans / EMI / Profile | Home / My Applications / EMI Calculator / Profile |
| Home | Quick action: Apply | Product / Apply (loan origination start) |
| Home | Quick action: Free CIBIL | CIBIL (Free CIBIL Score) |
| Home | Quick action: EMI Calc | EMI Calculator |
| Home | Quick action: Status | My Applications |
| Home | Quick action: Refer | Refer & Earn |
| Home | Quick action: Profile | My Profile |
| Home | Quick action: Pay EMI | EMI payment (Razorpay checkout) |
| Home | Quick action: Help | Help & Support |
| Home | Pre-approved offer card / “Tap to claim” | Product / Apply (pre-filled offer) |
| Home | Active loan “Pay ₹… now” | EMI payment |
| Home | CIBIL score card | CIBIL detail |
| Home | Notification bell / Search | Notifications / Search (screens not in showcase) |
| CIBIL | “Get my free score” | CIBIL score result (bureau pull) |
| Profile | Edit pencil / section card | Edit that section (Personal / Business / KYC / Financial / Address / References) |
| Profile | Address proof / References “COMPLETE” | Complete that pending section |
| Refer | WhatsApp / SMS / Email / More | Native share sheet |
| Refer | “Copy” | Copies referral code |
| EMI Calculator | “Apply for this loan” | Product / Apply |
| Product | “Apply Now” | Verification (KYC) |
| Verification (KYC) | “Complete 7 more” (after data sources) | AI Underwriting |
| Verification (KYC) | “Upload documents manually instead” | Manual document upload |
| AI Underwriting | (auto on finish) | Offer → References |
| References | “Continue” | Disbursal Account |
| Disbursal Account | “Verify with ₹1 Penny Drop” | Penny-drop verify (inline) |
| Disbursal Account | “Proceed to Sign” | Sign Agreement (eSign) |
| Sign Agreement | “e-Sign with Aadhaar” | Disbursed (Done) |
| Sign Agreement | “Download Key Fact Statement” | Downloads KFS PDF |
| Disbursed (Done) | “Back to Home” | Home |
| My Applications | “View” (per loan) | Loan / application detail |

# 4. Profile section — deep dive

## 4.1 Completion indicator

- Red completion card showing a single percentage (reference shows 85%) with sub-text “Complete 2 more sections to unlock 0.5% lower interest rate” and a progress bar.

- Reference shows 6 sections with 4 marked complete; the exact weighting that yields 85% is not exposed, so we should not assume it — our implementation computes an equal-weight percentage across sections (already done).

## 4.2 The six profile sections

- Personal details — “5 fields completed” — green check (complete).

- Business info — “7 fields completed” — green check.

- KYC documents — “4 fields completed” — green check.

- Financial profile — “3 fields completed” — green check.

- Address proof — “2 fields pending” — red “COMPLETE” action badge (incomplete).

- References — “2 fields pending” — red “COMPLETE” action badge (incomplete).  [NEW vs our app — we have 5 sections, not this one.]

Each section card shows an icon, title, a field-count subtitle (“N fields completed” / “N fields pending”), and either a green check or a red COMPLETE call-to-action.

## 4.3 Quick info (read-only key–value block)

- PAN: ABCDE1234F  ·  Aadhaar: XXXX XXXX 4527 (masked)  ·  Udyam ID: UDYAM-MH-18-0034521

- GSTIN: 27ABCDE1234F1Z5  ·  Email: rajesh.mehta@mehtaent.in  ·  Mobile: +91 98765 43210

- Email and the masked-Aadhaar display do not exist in our current Profile/data model.

## 4.4 Fields — editable vs read-only (recommended)

| Field | Section | Type |
| --- | --- | --- |
| Full name | Personal details | Editable |
| Mobile | Personal / Quick info | Read-only (verified at login) |
| Email | Personal / Quick info | Editable (not stored in current app) |
| PAN | Quick info / KYC | Editable then verified → read-only |
| Aadhaar (masked XXXX…4527) | Quick info / KYC | Editable then verified → read-only, masked |
| Udyam ID | Business / Quick info | Editable |
| GSTIN | Business / Quick info | Editable |
| Business name, type, industry | Business info | Editable |
| Annual turnover | Financial profile | Editable |
| Address (line, city, state, pincode) | Address proof | Editable |
| Reference 1 & 2 (name, phone, relation) | References | Editable |

## 4.5 Verification / document / KYC states (observed)

- KYC is represented two ways in the reference: a documents section on Profile (field counts) and the separate “Verification” screen that connects 7 data sources. Aadhaar is shown masked, implying a verified+stored state.

- The reference shows completion/verification as a binary check vs a pending CTA; it does not expose a distinct “uploaded but not verified” state — so we should not invent one in the UI copy beyond what we already added (uploaded vs verified).

## 4.6 Navigation paths from Profile (intent)

- Edit pencil (top right) → edit profile.

- Each section card / its COMPLETE badge → the editor for that section (Personal, Business, KYC documents, Financial, Address, References).

- Reached from: Home quick-action “Profile” and the bottom tab “Profile”.

# 5. Gap analysis vs our current implementation

## 5.1 Missing / partial screens

| Screen | Status | Notes |
| --- | --- | --- |
| Help & Support | Missing | Tabs (Help/Raise Issue/Contact), search, popular topics, FAQ accordion. |
| Product detail (e.g. Samridhi) | Missing | Per-product page with amount slider, tenor pills, live indicative EMI, Apply. We only have a generic Apply form + product list. |
| Verification / KYC (data sources) | Missing | AI data-source connect screen (PAN/Aadhaar/Udyam/GST/CIBIL/Bank-AA/Penny drop). We only have manual document upload. |
| AI Underwriting (processing) | Missing | “Building your offer” decisioning screen + the rules engine behind it. |
| References | Missing | Add 2 references + relationship + pick-from-contacts + optional guarantor. |
| Disbursal Account | Missing | Bank account + IFSC + ₹1 penny-drop verify + NACH e-mandate setup. |
| Sign Agreement (e-Sign) | Missing | KFS summary + downloadable KFS PDF + Aadhaar e-Sign. |
| Disbursed (success) | Missing | Disbursement confirmation with amount + UTR + first-EMI date. |
| My Applications | Partial | We have a Loans tab + ApplicationStatus; reference wants a dedicated list with per-loan status + View. |
| Home | Partial | Missing: pre-approved offer card, inline CIBIL card, news/insights, trust stats, notifications, search. |
| Profile | Partial | Missing: References section (6th), Email field, per-section edit deep-links, masked Aadhaar, field-count subtitles. |
| CIBIL | Partial | We have a score screen; reference adds the “free pull” intro + soft-pull messaging. |

## 5.2 Missing functionality

- End-to-end loan origination journey (Apply → Verify → Underwrite → References → Bank/Mandate → e-Sign → Disburse) — today we have isolated Apply + EMI; the journey does not exist.

- Pre-approved offer surfacing on Home; AI underwriting decision; reference & guarantor capture; bank-account + penny-drop + NACH mandate; Aadhaar e-Sign + KFS generation; disbursement record with UTR; support/raise-issue/FAQ; loan-product catalog detail.

- Profile: References section, Email, per-section edit deep-links, masked-Aadhaar display, field-count subtitles.

- Home enrichments: notifications, search, news/insights, trust stats, inline CIBIL card.

## 5.3 Missing API integrations

| Capability | Reference provider | Status |
| --- | --- | --- |
| SMS OTP | (generic) | Built — provider layer (mock/Twilio) |
| EMI payments / collection | Razorpay | Built — provider layer (mock/Razorpay) |
| Credit bureau | CIBIL TransUnion + Experian | Mock only — needs real bureau |
| PAN verification | NSDL via Karza API | Missing |
| Aadhaar OKYC | UIDAI via DigiLocker | Missing |
| Udyam / MSME | Udyam Portal API | Missing |
| GST returns pull | GSTN via Perfios | Missing |
| Bank statement analysis | Account Aggregator (Finvu) | Missing |
| Penny-drop bank verify | NPCI via Decentro | Missing |
| Aadhaar e-Sign | eSign provider (Protean / Digio / Leegality) | Missing |
| NACH e-mandate | eNACH (NPCI / Razorpay) | Missing |
| KFS / agreement PDF | (internal generator) | Missing |
| Share (referral) | WhatsApp / SMS / Email | Missing (native share) |

Recommendation: build each new integration behind the same provider-interface pattern we already used for SMS and payments — a mock provider for the demo, a real provider gated by an env flag. This makes the whole journey demoable now with zero external accounts.

## 5.4 Database requirements

| Model | Purpose |
| --- | --- |
| LoanApplication (extend) | Add productType, requestedAmount, tenor, rate, emi, apr, stage/step, status; drives the journey state machine. |
| LoanProduct | Catalog: name, range, rate band, tenor band, eligibility (e.g. Samridhi, Machinery, Business). |
| Offer | Pre-approved offer: userId, eligibleAmount, expiresAt, source. |
| VerificationSource | Per data source: type (PAN/AADHAAR/UDYAM/GST/CIBIL/BANK_AA/PENNY_DROP), provider, status, referenceId, payload. |
| Reference | applicationId, name, phone, relationship; + optional Guarantor. |
| BankAccount | accountNumber (encrypted), ifsc, verified, pennyDropRef, nachMandateId, nachStatus. |
| Agreement / eSign | applicationId, kfsUrl, esignStatus, signedAt, signatureRef, coolingOffEndsAt. |
| Disbursement | loanId, amount, accountLast4, utr, disbursedAt, firstEmiDate. |
| SupportTicket | userId, category, message, status (Raise Issue); + FAQ content store. |
| Notification | userId, type, title, body, read, createdAt. |
| User/BusinessProfile (extend) | Add email; expose References as a profile section; keep PAN/GST uniqueness. |

## 5.5 Backend tasks

- Loan-application state machine: stages (draft → verifying → underwriting → references → bank → esign → disbursed) with status transitions and an endpoint per step.

- Verification orchestration module with per-source mock providers (PAN/Aadhaar/Udyam/GST/CIBIL/Bank-AA/Penny-drop) + a status aggregation endpoint.

- Underwriting service: rules engine that consumes verification + bureau + business profile and returns an offer (amount, rate, tenor, EMI, APR).

- References CRUD; BankAccount + penny-drop verify + NACH mandate (mock); Agreement/KFS PDF generation + e-Sign (mock); Disbursement record + UTR.

- Offers endpoint (pre-approved), Support tickets + FAQ, Notifications, Home aggregation endpoint, Profile email + references.

## 5.6 Frontend tasks

- Build the 8 missing screens (Product, Verification, AI Underwriting, References, Disbursal, e-Sign, Disbursed, Help) and the dedicated My Applications list.

- Bring Home and Profile to reference parity (offer card, CIBIL card, news/stats; References section, Email, per-section edit, masked Aadhaar, field counts).

- Wire the journey navigation graph per section 3; add a step-progress component shared across application screens; connect every screen to its API.

# 6. Priority build order (screen-by-screen)

Sequenced for a working investor demo. P0 = the origination journey that tells the story; P1 = parity & polish; P2 = real integrations + enrichment. P0 items are all mockable today behind provider interfaces — no external accounts needed to demo.

| Priority | Screen / capability | Why here |
| --- | --- | --- |
| P0 | Product detail → Apply | Entry into the journey; the screen investors click first. |
| P0 | Verification / KYC (mock data sources) | The “AI, 7 data sources” wow moment; mockable like SMS/payments. |
| P0 | AI Underwriting (processing) | High-impact animation that sells the “3-minute” promise. |
| P0 | References | Required journey step; simple forms. |
| P0 | Disbursal Account (mock penny drop + NACH) | Journey step; reuse the payment-provider mock pattern. |
| P0 | Sign Agreement + KFS + Aadhaar e-Sign (mock) | Journey step; KFS PDF + mock e-sign. |
| P0 | Disbursed (success) | Closes the loop with UTR + first EMI. |
| P0 | My Applications | Shows the resulting loan(s); ties the demo together. |
| P0 | Home: pre-approved offer + Pay EMI | Make Home the hub that launches the journey (Pay EMI already built). |
| P1 | Profile parity (References section, Email, per-section edit) | Directly requested; brings Profile to reference spec. |
| P1 | CIBIL free-pull screen | Quick, supports a Home quick action. |
| P1 | Help & Support | Self-contained; raises polish for the demo. |
| P1 | Refer parity (share sheet, stats) | Mostly present; finish share + stats. |
| P2 | Real API swaps behind provider interfaces | Karza, DigiLocker, Perfios, Experian, Finvu, Decentro, e-Sign, eNACH — flip mock→live. |
| P2 | Notifications, news/insights, search | Home enrichments; lower demo priority. |

## Suggested demo path to build toward

Home (pre-approved offer) → Product detail → Apply → Verification (7 data sources animate to “connected”) → AI Underwriting (“building your offer”) → References → Disbursal Account (₹1 penny drop) → Sign Agreement (KFS + Aadhaar e-Sign) → Disbursed (UTR + first EMI) → My Applications. That single tap-through is the investor demo.

We can now take these one screen at a time, in this order. Tell me which screen to build first and I’ll implement it end-to-end (screen + backend + mock provider) in the repo.